## Slide 1
CONSTRUCTION LAW UPDATE
Public Purchasing Association of CT
December 9, 2021

## Slide 2: INTRODUCTION
Topic to be Covered:
Bonds: Bid Bonds, Payment Bonds, Performance Bonds and SDI
Insurance: CGL; Builder’s Risk; E&O
CM at Risk
AIA Contracts

## Slide 3: I. Construction Bonds
Bid Bond
Performance Bond
Payment Bond
*Bond= a guarantee by a surety that the contractor will perform the obligations stated in the bond; secured by GAI
Bond= at least 3 parties (Obligee; Principal; surety)

## Slide 4: Bid Bond
Surety bond, assures owner that lowest responsible bidder will enter into contract for which it bid;
Mandatory on public projects
10% of the base bid
Bidder mistake: if obvious to owner, can w/draw
Reformation: mutual mistake coupled with fraud or inequitable conduct
Rescission: if mistake relates to material aspect of contract, enforcement would be unconscionable and no substantial prejudice to innocent party

## Slide 5: Performance Bond
Miller Act of 1932 required all Construction Contracts issued by the Federal Government must be backed by performance and payment bonds. Performance bonds on CT public projects are a best practice.
A Performance bond is a surety bond issued by an insurance company or a bank to guarantee satisfactory completion of a project by a contractor.

## Slide 6: Performance Bond
Common Provisions:
Conditions precedent to surety’s obligations
Time to institute suit
Notice
Venue
Surety’s performance options
Incorporates contract
Caps liability

## Slide 7: Performance Bond
Conditions precedent to surety’s obligations:
Notice by owner that it is considering declaring default
Pre-default meeting
No declaration of default until x days from meeting
Owner agrees to pay K balance to surety per K

## Slide 8: Performance Bond
CT does not require performance bonds on public projects
To trigger surety’s obligations, bond principal must be in default
Contract defines default
Surety’s investigation typically takes a while
Surety’s investigation may result in surety asserting defenses such as no default, lack of notice, contractual limitations, cardinal changes, other defenses of principal

## Slide 9: Performance Bond
Surety’s Options:
Finance completion by principal
Takeover
Tender
Buy Back
Do nothing/deny the claim

## Slide 10: Performance Bond
Each bond is different so it is important to review the bond before accepting it from the contractor
Insert timing requirements for surety to act
Read the bond carefully
Strictly adhere to provisions in the bond for default/termination

## Slide 11: Payment Bond
A payment bond, aka labor and materials bond, is a surety bond posted by a contractor to guarantee that its subcontractors and material suppliers on the project will be paid.

## Slide 12: Payment Bond
Typical Payment Bond Terms and Conditions:
Identify who can assert a claim
Identify time to submit a claim
Identify when suit can be commenced
Identify deadline/limitation of suit
Identify forum/venue for suit
Cap liability
Include changes to K

## Slide 13: Payment Bond
Little Miller Act:
In lieu of mechanic’s lien rights on public projects
CGS 49-41
Public works projects
Strictly interpreted for time constraints
CGS 49-42: notice requirements
Notice of Claim: within 180 days of last day on job if not paid within 60 days of applicable payment date/last date on job

## Slide 14: Payment Bonds
Send certified mail
Include names of parties to whom or for whom labor or materials were supplied
Describe project on which labor/materials provided
State first day and last day on job
Expect to receive POC or similar info request from surety
Provide all info requested in a timely manner

## Slide 15: Payment Bonds
Surety has 90 days from claim service to pay or deny claim
Failure to respond does not waive defenses of surety
If surety denies in whole or in part, commence suit within 1 year of date materials last supplied or services last rendered

## Slide 16: Payment Bonds
Damages Recoverable from Bond:
Labor
Material (including rental value of equipment)
Interest
Legal fees if denial without substantial basis in fact or law

## Slide 17: Payment Bonds
Typical Surety Defenses:
Bond Principal’s Defenses
Notice
SOL
Penal sum of bond
Failure to Mitigate
Pay if Paid

## Slide 18: Alternate to Bonds
Cash Bonds
Letter of Credit
Retainage
Deposits
SDI/Subguard

## Slide 19: II. Insurance
Commercial general liability insurance
Builder’s risk insurance
Errors and omissions insurance
Additional/alternative insurance
Claims and notice issues

## Slide 20: Insurance
Risk Management, Risk Transfer and Risk Financing
Project delivery method impacts insurance choices
Important to understand and comply with coverage triggers, requirements in bid documents and contracts
Pay attention to choice of law and subrogation provisions
When drafting front-end documents, attention to insurance requirements is critical

## Slide 21: Insurance
Typical Construction Contract Insurance Provisions:
Minimum ratings clause
Insurer authorization and licensure
Additional insured
Deductibles/SIRs
Notice of Cancellation, Termination or Non-Renewal
Flow-Down Clauses: Subcontracts
Primary and Non-Contributory Coverage
Owner’s Role/Responsibility for adjusting claims

## Slide 22: Insurance
Disclaimer as to adequacy of required coverage
Setting Limits
Waiver of Subro rights
CIPs
Cost of insurance
Indemnity provisions
Liquidated damages
Waiver of consequential damages

## Slide 23: INSURANCE
Insurance
  Standard insurances: worker's compensation, employer's liability, commercial general liability, commercial auto, excess/umbrella liability, professional liability insurance and pollution insurance.
  Professional liability insurance, also known as errors and omissions (E&O) insurance, is necessary from the A&E provider, the CM and the Owner’s Rep.
  CM’s commercial general liability coverage will typically exclude coverage for any liability that emanates from the CM’s performance of professional services (“professional services” pretty much covers everything the CM does!).
  CGL should cover ongoing as well as completed operations.

## Slide 24: Insurance
  Subrogation rights
  Tails
  COI and avoiding COI problems
  Term of insurance
  Deductible/SIR/SIP
  Additional Insured/Named Insured
  Exclusions
  Duty to Defend
  Coverage for Construction Defects under a CGL policy after Capstone
  Notice
  Limitation of suit
  Riders

## Slide 25: Builder’s Risk Insurance
Builder's risk insurance (aka course of construction insurance) is property insurance which indemnifies against damage to property while a building is under construction. Standard first party property coverages don’t typically cover structures under construction.
Protects a person's or organization's insurable interest in materials, fixtures and/or equipment being used in the construction or renovation of a building or structure should those items sustain physical loss or damage from a covered cause.

## Slide 26: Builder’s Risk Insurance
May be written on an “all risk” or “all perils” basis which covers all risks or perils unless excluded. Alternatively, can be written on a named peril basis (covers only named perils).
Typically excludes defective design, damage from floods, contractor tools.
BRI is replaced by commercial property insurance upon completion of project so premium is a function of project size and duration.

## Slide 27: Builder’s Risk Insurance
Declarations:
What property is covered
Policy period
Limits of insurance
Deductibles/SIRs
Premium
Endorsements
Time element coverage
Additional coverages and coverage extensions

## Slide 28: Builder’s Risk Insurance
Who buys the policy?
Failure to comply with obligation to purchase BRI: serious repercussions
Coverage: “project” is different than “work”
Completed value vs. reporting
Typically covers fire, lightning, hail, explosions, theft, vandalism and Acts of God (e.g., hurricane)
Can include coverage of soft costs as well
Exclusions typically include: employee theft, wear and

## Slide 29: Builder’s Risk Insurance
tear; rust/corrosion; damages due to defective design; poor workmanship
Coverage amount: use anticipated cost of construction
Summary: CGL covers tort liability; BRI provides property insurance for a project under construction and reimburses the owner for the accidental loss, damage or destruction of property regardless of fault. It is temporary insurance but fills a gap.

## Slide 30: III. CM at Risk
CONSTRUCTION MANAGER/ADVISOR CM/Adviser, or agency construction management: not a project delivery method but instead may be used in conjunction therewith.
CM/Constructor or CM “At Risk” holds trade contracts and is contractually responsible for the successful performance, timely completion and cost of the work.

## Slide 31: CM at Risk
CM can assist owner in pre-design planning to evaluate feasibility of certain construction practices, select delivery systems, prepare cost estimates, evaluate potential sites, value engineer, select design professionals/ consultants, assist in obtaining necessary approvals & help prevent costly mistakes. Constructability reviews and preliminary scheduling can significantly reduce costs in the long term. Can help “fast-track” items prior to the completion of the design.

## Slide 32: CM at Risk
Design phase: CM can provide input into budgeting, scheduling, cost estimating, design review, refinement of the scope and value engineering.
CM can assist the owner in procuring other services, such as geotechnical, structural review, commissioning, special inspection and testing services.
CM coordinates with the design professional and often relieves the designer of scheduling, estimating and administrative responsibilities which might otherwise fall within the designer's scope of services if the CM was not engaged.
CM will provide construction inspection and surveillance support, RFI processing, claims review, project controls, change order review and a variety of related services (e.g., project closeout support) to assist the owner.

## Slide 33: CM at Risk
Pre-Construction Phase Duties Of The CM CM usually will perform any or all of the following functions:
• Assist in development of owner's project needs or program through discussions with owner, designer, and consultants;
• Prepare preliminary budget estimates and refine/update as warranted;
• Analyze the constructability of the preliminary plans and specifications;
• Generate a preliminary schedule;
• Propose and evaluate value engineering solutions to develop alternate designs and material selections to achieve economies of time and money;
• Propose and evaluate value engineering solutions to develop alternate designs and material selections to achieve economies of time and money;

## Slide 34: Cm at Risk
•Assist owner with development of pre-qualification criteria for trade contractors and assist in the bidding of trade contracts including developing bidder interest, reviewing submitted bids, and making recommendations regarding bids to the owner; • Assist owner with development of safety and security plans; • Provide general project administration on behalf of the owner; • Assist owner in obtaining necessary permits and approvals from applicable regulatory and governing authorities; • Advise owner of the need for, and potential costs of, additional consultants and assist the owner with the administration of consultant agreements; and • Coordinate the ordering of long lead time equipment and materials.

## Slide 35: CM at Risk
CONSTRUCTION PHASE DUTIES OF THE CM:
Administration and management of the separate trade contracts.
Responsible for the performance of individual trade contractors and may guarantee performance within a guaranteed maximum price (“GMP”).
Continue working with designers to consider value engineering proposals and requests for substitutions and alternates by the trade contractors
Process applications for payment from trade contractors and consultants in conjunction with the design professional;
Update the project schedule;
Implement and enforce safety and security on site;
Maintain project correspondence;
Handle submittals;
Conduct progress meetings and take/prepare/circulate minutes ;

## Slide 36: CM at Risk
Review, update and compare costs of construction with project budget;
Consult with owner with respect to any claims, requests for changes, requests for information, or disputes;
Provide periodic progress reports to the owner;
Review and update schedules;
Manage on-site quality control inspections;
Review trade contractors' safety programs;
Resolve trade contractor claims;
Coordinate with design professionals;
Surveillance and recording of site activity
Attend meetings with/for owner;
Coordinate with design professional regarding substantial and final completion inspections; and
Receive/assemble/review project completion documentation including warranties, as-built drawings, operation and maintenance manuals, waivers and releases, warranties, and insurance policies.

## Slide 37: CM at Risk
Components of Compensation:
Preconstruction Fee
CM Fee
General Conditions
General Requirements
**REQUIRE COMPLETED MATRIX WITH PROPOSAL TO IDENTIFY WHAT’S COVERED UNDER EACH CATEGORY**

## Slide 38: CM at Risk
The GMP:
Timing can vary from 50% completion to greater than 90% completion of the construction documents.
Level of completeness of design can significantly affect the GMP.
Specify exclusions, assumptions and qualifications.
Identify the amount and basis of any allowances that are being carried by the CM in the GMP.
Once GMP established, CM bears the financial risk to complete the project within the cost limits of the GMP and the schedule set forth in the GMP (thus the phrase “at risk”).
Precise itemization of reimbursable costs must be set forth in the CM agreement.

## Slide 39: CM at Risk
Costs incurred because of the CM's negligence, misconduct, default of the trade contractors, or corrections of non-confirming work likely treated contractually as not reimbursable.
CM agreement must provide a means by which the GMP will be adjusted for changes. While the CM is solely liable for any costs above the GMP, the GMP is based on a specified scope of work!
* Contract must identify the circumstances under which the CM will be entitled to an adjustment of the GMP.
CM contingency must be included in GMP and contract should clearly define who controls the contingency, what costs are eligible to be paid from it, and whether the contingency will be considered as part of any savings.
Owner-directed changes should result in an adjustment to the GMP and not a reduction in the contingency.
Development of the GMP is frequently a source of disagreement and controversy.

## Slide 40: Conclusion
This was a brief/rapid overview!
Every project is different!
Communication and advance planning are crucial.
All projects, regardless of size, have the same goals.
Front-end planning helps protect the back end!
QUESTIONS?